## Slide 1: DHCF MMIS Enterprise Re-procurement Strategy And Planned Timeframe
Presentation for Stakeholders
Department of Health Care Finance
July 2015
Washington DC

## Slide 2
CMS Requirements
Current DC MMIS Enterprise
Recommended MMIS Enterprise Modules
DC’s New MMIS Core System / Enterprise
DC MMIS Re-procurement FAQ’s
Timeline
Presentation Outline
2

## Slide 3
Historical Approach
Purchase one claims processing system with multiple subsystems from one vendor
CMS rejected DC’s proposed traditional approach in Feb. 2014
Lessons Learned
Monolithic systems proven to be very costly – time & money
Slow return on investment
Few vendors / captive market
New CMS Strategy for MMIS Re-procurement
Break MMIS into modules
Implement modules separately
New MMIS must be implemented by Sept. 1, 2018
CMS Adopts New Strategy For Design Of
Medicaid MMIS Requirements
3

## Slide 4
CMS Requirements
Current DC MMIS Enterprise
Recommended MMIS Enterprise Modules
DC’s New MMIS Core System / Enterprise
DC MMIS Re-procurement FAQ’s
Timeline
Presentation Outline
2

## Slide 5
Claims - Provider
Reference - Financial
Recipient - Prior Auth
TPL - Managed Care
Case
Management
MMIS Web
Portal
Existing Xerox MMIS CORE Offering
MCO Enrollment
Broker
QIO
PBM
Transportation
Broker
ACEDs/
DCAS
EHR
PA Data Entry
Enrollment
Data
Enrollment
Data
Pharmacy
Encounter Data
Recipient
Eligibility
Data
Provider Payment &
Eligibility Data
DHCF’s Current System Is A Single-Vendor Model
Developed And Operated By Xerox
4
External Systems to the MMIS
Paper Claims
Electronic
Keying System
Electronic Document
Management System
Electronic Fraud Detection System
Correspondence
Tracking System

## Slide 6
CMS Requirements
Current DC MMIS Enterprise
Recommended MMIS Enterprise Modules
DC’s New MMIS Core System / Enterprise
DC MMIS Re-procurement FAQ’s
Timeline
Presentation Outline
2

## Slide 7
Data Warehouse
Provider Data Management System
Case Management System
Prior Authorization System
New MMIS CORE
The New Design Recommended By CMS Consists of Five Modules
5

## Slide 8
CMS Requirements
Current DC MMIS Enterprise
Recommended MMIS Enterprise Modules
DC’s New MMIS Core System / Enterprise
DC MMIS Re-procurement FAQ’s
Timeline
Presentation Outline
2

## Slide 9
Electronic Document
Management System
Correspondence
Tracking System
MMIS Web
Portal
The Design For DC’s New MMIS Core System
Claims - Reference –
Financial - Recipient – TPL - Managed Care
NEW MMIS
System
Paper Claims Electronic Keying System
6

## Slide 10
Claims - Reference –
Financial - Recipient -
TPL - Managed Care
Paper Claims
Electronic Keying
System
MMIS Web
Portal
New MMIS CORE Offering
MCO Enrollment
Broker
QIO
PBM
Transportation
Broker
DCAS
EHR
PA Data Entry
Enrollment
Data
Enrollment
Data
Pharmacy
Encounter Data
Recipient
Eligibility
Data
Provider Payment &
Eligibility Data
DC’s Future MMIS Enterprise
Provider Data
Management System
Provider Enrollment
Data
Case Management
System
Recipient, Provider,
PA, & Eligibility
Data
Electronic Document
Management System
Correspondence
Tracking System
7

## Slide 11
CMS Requirements
Current DC MMIS Enterprise
Recommended MMIS Enterprise Modules
DC’s New MMIS Core System / Enterprise
DC MMIS Re-procurement FAQ’s
Timeline
Presentation Outline
2

## Slide 12
8
Question: Will the District wait until the system is fully integrated before going live or will different modules be operationalize at different times?
Response: The District intends to operationalize and integrate each individual module once the module has passed user acceptance testing and operational readiness testing.
Question: Is DHCF looking for one company that can deliver all components or will there be use separate companies with an integrator? What are the pros and cons of using one or multiple vendors?
Response: The District intends on getting a best-of-breed vendor for each module. Therefore, the desire is to have multiple companies. No integrator will be needed because communication between the systems occurs in batch mode versus real-time.
DC MMIS Re-procurement FAQ’s

## Slide 13
9
DC MMIS Re-procurement FAQ’s
(continued)
Multiple Vendors
Pros
Less vendor management for the District post contract award
Potentially less integration work needed between MMIS modules
Cons
No best of breed for each module
Less vendor / product options
Potentially higher price per module
Less visibility for the District between MMIS enterprise modules
Pros
Best of breed for each module
More vendor / product options
Potentially lower price per module
More visibility for the District between MMIS enterprise modules
Cons
More vendor management for the District post contract award
Potentially more integration work needed between MMIS modules
Single Vendors

## Slide 14
11
Question: Will the District develop each of the RFPs internally for each module or will any outside resources be used to assist with RFP creations?
Response: The District will utilize internal resources to craft the RFPs for MMIS solicitation.
Question: What are the integration plans for the existing SAS Analytics system and the new MMIS
Response: The SAS system will continue to operate in conjunction with the new MMIS implementation. Any integration requirements will be provided in the RFPs
DC MMIS Re-procurement FAQ’s
(continued)

## Slide 15
CMS Requirements
Current DC MMIS Enterprise
Recommended MMIS Enterprise Modules
DC’s New MMIS Core System / Enterprise
DC MMIS Re-procurement FAQ’s
Timeline
Presentation Outline
2

## Slide 16
DC’s Future MMIS Enterprise Timeline
(DISCLAIMER: THE DATES AND TIMELINES BELOW ARE SUBJECT TO CHANGE WITHOUT NOTICE)
11